CVA CURATION TOOL

Build Session Status Update — March 18–21, 2026

Supersedes: IVAI_Project_Status_Update_Mar17_2026.docx  |  IVAI_Infrastructure_Update_Mar18_2026.docx

| Document Type | Build session status update — for IVAI VA Development Project Library |
| --- | --- |
| Period Covered | March 18–21, 2026 (evening of Mar 18 through end of Mar 21) |
| Prior Status Doc | IVAI_Project_Status_Update_Mar17_2026.docx (Steps 1–4 complete) |
| Repo | https://github.com/vai-institute/-ivai (private, main branch) |
| Backend URL | https://ivai-production.up.railway.app |
| Primary Domain | https://cva.vai-institute.com (DNS verified, SSL active) |
| Alias Domain | cva.vaitality.ai — deferred (Railway plan upgrade required for 2nd custom domain) |

# 1. Infrastructure — Railway Deployment

The March 18 infrastructure update documented the decision to use Railway as the hosting platform. This session completed that deployment.

| Item | Detail | Status |
| --- | --- | --- |
| Railway project | Created and linked to vai-institute/-ivai GitHub repo | Complete |
| Auto-deploy | Every push to main triggers Railway redeploy automatically | Complete |
| PORT configuration | Railway requires PORT env variable; set to 8080 in service Variables | Complete |
| Dockerfile | Repo contained a pre-existing Dockerfile; railway.toml overridden to use it. WORKDIR /app, COPY api/ ., COPY config/ /config/, CMD uses ${PORT:-8080} | Complete |
| SSL | Railway auto-provisions SSL. cva.vai-institute.com green checkmark confirmed | Complete |
| Health check | GET /health returns {status: ok, timestamp: ...} confirming live code | Complete |
| cva.vaitality.ai | CNAME not added — Railway free tier limited to 2 custom domains (one slot used by default URL) | Deferred |

# 2. FastAPI Backend — All 8 Endpoints

The full FastAPI backend was built and deployed with a compliance-first architecture. All endpoints are live and verified via smoke test.

## 2.1 Endpoints

| Item | Detail | Status |
| --- | --- | --- |
| GET /health | Liveness check — no auth required | Complete |
| GET /corpus | Returns all 3,200 cases from JSONL files (cached in memory) | Complete |
| GET /session/{user_id} | Fetch CVA session state | Complete |
| POST /session/{user_id} | Persist CVA session state | Complete |
| GET /queue/next | Assign next unworked case — prevents two CVAs on same case simultaneously | Complete |
| POST /queue/release/{n} | Release case from in-flight set on navigation away | Complete |
| POST /pairs | Submit DPO pair — PII scrubbing, FERPA firewall, audit log applied server-side | Complete |
| POST /skips | Submit skip record with reason code | Complete |
| POST /flags | Submit flag record | Complete |
| POST /review | Proxy VAI Cortex review call to Together AI — returns structured JSON | Complete |

## 2.2 Compliance Layer (Built-In)

All four immediate compliance items from the compliance planning session were implemented in the API:

| Item | Detail | Status |
| --- | --- | --- |
| PII Scrubbing | Microsoft Presidio scrubs preferred_output, non_preferred_output, and input messages before any pair is written to disk. pii_scrubbed field in output record confirms status. | Complete |
| Server-side role enforcement | Every authenticated endpoint checks X-User-Id header and validates capabilities in users.json server-side. Client UI hiding is UX only. | Complete |
| SOC 2 / HIPAA audit log | Every action (corpus fetch, session write, pair submit, skip, flag, review) appends a record to audit_log.jsonl with user_id, action, timestamp, resource_id, before/after state. | Complete |
| data_classification field | Automatically injected on corpus load by vertical: health (Healthcare/Mental Health), financial (Fintech), education_minor (Children's AI), education_adult (Education/University), general (all others). | Complete |
| FERPA firewall | Pairs with data_classification education_adult or education_minor and ferpa_consent: false route to arlaf_pending_review.jsonl instead of training file. Enforce at API level, not just policy. | Complete |

# 3. Electron App — API Migration

The Electron app was migrated from local file I/O to the Railway API. main.js and preload.js were substantially updated.

## 3.1 Key Architecture Changes

- All file I/O (corpus, session, queue, pairs, skips, flags) now routes through Railway API

- Corpus cached in memory on first load — all navigation operates on local cache, only writes hit the network

- X-User-Id header added to every authenticated API call via apiHeaders() helper function

- user:set-active IPC handler registers active user with main process before any API calls fire

- corpus:get-case, corpus:get-verticals, corpus:get-filtered added for Step 5 navigation without network calls

- write-pair, write-skip, write-flag handlers added (Steps 9/10 ready)

- queue:release handler added — releases in-flight cases on navigation away

## 3.2 users.json Structure Resolved

The users.json file uses a roles/users structure (role definitions separate from user list). The _load_users() function in main.py was updated to resolve each user's role to its full capabilities list at load time, enabling flat capability lookups throughout the API.

# 4. Steps 5 and 6 — Case Display, Navigation, Generation

| Item | Detail | Status |
| --- | --- | --- |
| Step 5 — Case display | loadCase() populates sidebar metadata badges, entity cards, prompt bar, and inline badges. All corpus fields mapped to correct color schemes. | Complete |
| Step 5 — Navigation | Prev (walks filtered corpus from cache), Next (calls queue:next API), Jump to # (inline modal with validation). Filter dropdowns update nav queue without navigating. | Complete |
| Step 5 — Session init | setActiveUser fires before initSession. Resume dialog appears when prior session exists with pairs written. | Complete |
| Step 6 — Streaming | Standard and VAI panels auto-generate on case load. streamToPanel handles Together AI, OpenAI, and Anthropic SSE formats. Tokens append in real time. | Complete |
| Step 6 — API keys | Gear icon settings modal reads/writes config/api_keys.json. Together AI key required for generation. | Complete |
| Step 6 — Cortex review | POST /review endpoint proxies to Together AI. Returns structured JSON with clean bool, issues array (inversion_type, description, severity, location), suggestions, confidence. | Complete |

# 5. Cortex Review — Calibration and Display

## 5.1 Issue Resolution

The Cortex review initially flagged every VAI response as failing. Root cause: the review prompt was too aggressive — priming the model to find problems rather than evaluate neutrally. Prompt was recalibrated with conservative language: 'Be conservative — only flag clear, substantive inversions' and 'Most well-constructed VAI responses will pass.'

## 5.2 Popup Display

The Cortex popup now renders structured issue data correctly:

- Issue description with inversion type label and severity badge (green/amber/red)

- Quoted phrase from the response where the inversion occurs

- Concrete suggestions for correction

- Override explanation field (required to write pair when edited response has remaining issues)

# 6. Compliance Additions — FERPA (Sacred Heart University)

A significant compliance addition was made during this session triggered by the Sacred Heart University partnership announcement. FERPA was added to the compliance stack.

| Item | Detail | Status |
| --- | --- | --- |
| FERPA added to stack | Triggered by Sacred Heart University pilot (education vertical). FERPA Data Use Agreement required before go-live. | Complete |
| FERPA firewall in API | Pairs with education data_classification and ferpa_consent: false route to pending review, not training pipeline. | Complete |
| SHU partnership doc | IVAI_SHU_Partnership_Strategy_Mar2026.docx created — covers LOI terms, compliance requirements, IRB considerations, financial summary, action items. | Complete |
| Memory updated | Compliance stack, FERPA requirements, and SHU partnership details saved to project memory for session continuity. | Complete |

# 7. Decisions Made This Session

| Item | Detail | Status |
| --- | --- | --- |
| Monorepo structure | FastAPI code lives in api/ subdirectory of ivai-cva-tool repo. Railway deploys from repo root using Dockerfile. | Locked |
| Railway vs LiquidWeb | Railway confirmed for IVAI infrastructure. LiquidWeb remains Axiogenics/demo only. | Locked |
| Standard panel max_tokens | Reduced from 600 to 300. VAI panel remains 800. Standard responses were too long for DPO training comparison. | Locked |
| PORT configuration | Railway environment variable PORT=8080 set in service Variables. Dockerfile CMD uses ${PORT:-8080}. | Locked |
| Cortex model | Using Llama 4 Maverick for review (same as generation). Architecture note: different model for review is better practice — deferred. | Noted |
| cva.vaitality.ai | Deferred — Railway free tier allows 2 custom domains. Upgrade required. | Deferred |

# 8. Current File State

| Item | Detail | Status |
| --- | --- | --- |
| api/main.py | Full FastAPI backend — 8 endpoints, Presidio PII scrubbing, FERPA firewall, SOC 2 audit log, role enforcement, calibrated Cortex review prompt | Current |
| api/requirements.txt | FastAPI, uvicorn, httpx, pydantic, presidio-analyzer, presidio-anonymizer, spacy | Current |
| api/test_endpoints.py | Smoke test script — all 8 endpoints. Run: python api/test_endpoints.py --base-url https://ivai-production.up.railway.app | Current |
| Dockerfile | python:3.11-slim, WORKDIR /app, COPY api/ + config/ + data/, CMD uvicorn with PORT var | Current |
| main.js | Full API migration — corpus cache, X-User-Id headers, all IPC handlers including write-pair/skip/flag | Current |
| preload.js | All IPC handlers exposed — user management, corpus (load/get/filter), session, queue, generation, cortex, write handlers | Current |
| renderer/renderer.js | Steps 1–6 complete — corpus load, session init, layout, drag handles, case display, navigation, streaming, Cortex popup | Current |
| config/users.json | Roles/users structure. peter_d: admin. In git (pre-JWT — will be removed from tracking when JWT implemented) | Current |

# 9. Next Session — Queued Items

## 9.1 Immediate Build (Next Session)

| Item | Detail | Status |
| --- | --- | --- |
| Editable prompt box | Make prompt bar editable for CVA prompt tweaking. Read from element (not corpus cache) when firing generation. Add reset button. | Ready |
| OpenAI / Claude models | Add gpt-4o and claude-sonnet-4-6 to AVAILABLE_MODELS with trainingEligible: false. Wire exploration-only panel state. Disable role pills / Write Pair for non-eligible models. | Ready |
| Cortex auto-fire | Verify Cortex fires automatically on Preferred selection. Check onPreferredSelected handler — wire if missing. | Ready |
| Step 7 verification | Confirm role selection (Preferred/Non-preferred pills) wiring is complete end-to-end. | Ready |

## 9.2 Before SHU Pilot Go-Live

| Item | Detail | Status |
| --- | --- | --- |
| JWT authentication | Replace users.json flat-file auth with proper JWT — required before any external user (SHU faculty/students) accesses the system. | Pre-pilot |
| FERPA Data Use Agreement | Request SHU standard DUA template from Anton. Get legal review. Must be signed before go-live. | Pre-pilot |
| Encryption at rest | Migrate from JSONL flat files to PostgreSQL (Railway) for encryption at rest — required for healthcare/education verticals. | Pre-pilot |
| data_classification: ferpa_education | Add ferpa_education tag to SHU user/session schema at user creation. | Pre-pilot |

## 9.3 Deferred (Post-Funding)

| Item | Detail | Status |
| --- | --- | --- |
| SOC 2 Type I audit | ~$15–20K. Trigger: first enterprise prospect requests it. | Post-funding |
| HIPAA infrastructure hardening | ~$10–20K. Trigger: first healthcare customer pilot. | Post-funding |
| EU AI Act conformity documentation | ~$15–30K. Trigger: first EU customer. | Post-funding |
| cva.vaitality.ai custom domain | Railway plan upgrade required for second custom domain slot. | Post-funding |
| Self-hosted GPU | Phase 3 — after managed hosting phases on Together AI / Fireworks AI. | Phase 3 |

Institute for Value-Generative AI (IVAI)  —  A Delaware Public Benefit Corporation

CVA Tool Build Session Status Update — March 18–21, 2026  |  CONFIDENTIAL