CVA Curation Tool

Build Session Handoff — April 10, 2026

Continues from: IVAI_CVA_Tool_Handoff_Apr9_2026b.docx  │  Covers: v1.5.1 → v1.6.1

# 1. Session Snapshot

| Item | Detail |
| --- | --- |
| Handoff Date | April 10, 2026 |
| Continues From | IVAI_CVA_Tool_Handoff_Apr9_2026b.docx (v1.5.1) |
| Version Range | v1.5.1 (start of session) → v1.6.1 (current) |
| Current App Version | v1.6.1 — all four UX enhancements complete; fix-commit applied |
| Backend | Railway (FastAPI) — healthy, auto-deploy active |
| Frontend | Electron desktop app (ivai-cva-tool) |
| Together AI Models | Generation: Llama 3.3 70B Turbo. Cortex review: runtime model via config/api_keys.json (code default also now Llama 3.3 70B Turbo as of v1.5.1) |
| ARLAF Corpus | 3,200 cases loaded from Railway /corpus endpoint |
| Queue Status | Skip and Write Pair release queue slots correctly. Flag-and-release implemented (v1.5.0) — flagged cases return to pool. |
| Pending Infrastructure | JWT authentication + PostgreSQL migration — required before SHU pilot go-live |

# 2. What Changed This Session (v1.5.1 → v1.6.1)

Three commits were made during this session, all targeting the four queued UX enhancements from the prior handoff.

| Commit | Version | Summary |
| --- | --- | --- |
| e8956c4 | v1.6.0 | UX: case status banner, response restore, Replace Pair, enlarged CVA notes (all four queued UX items) |
| b0c2e89 | v1.6.1 | Fix: restore truncated styles.css and index.html tails (Edit tool truncation bug during v1.6.0 development) |
| db9d6dc | v1.6.1 | Bump: package.json and config popup version to 1.6.1 (missed in prior fix commit) |

# 3. UX Enhancement Detail (v1.6.0)

All four enhancements queued in §8.1 of the prior handoff are now complete.

## 3.1 Case Status Banner

- A banner element (#case-status-banner) is displayed above the action buttons and updates each time loadCase() is called.

- Three states: written (green, ‘✓ Pair written — submitting again will replace it’), skipped (amber, ‘◌ Previously skipped’), flagged (red, ‘⚑ Previously flagged for review’).

- Status is derived from three arrays in sessionProgress: completed_cases[] (pre-existing), skipped_cases[] (new), flagged_cases[] (new).

- updateCaseStatusBanner(caseNumber) also relabels the Write Pair button to ‘Replace Pair →’ when the case is in completed_cases.

## 3.2 CVA Notes Field Enlargement

- rows attribute on #cva-notes textarea increased from 2 to 5.

- min-height in styles.css increased from 48px to 96px.

## 3.3 Response Restore on Back-Navigation

- saveCaseRecord(caseNumber, record) captures a snapshot on every Write Pair, Skip, and Flag action. Records are stored in sessionProgress.case_records keyed by case number.

- restoreCaseRecord(caseNumber) is called at the end of loadCase(). If the case has a written record, it re-renders both STD and VAI panels, restores role pills (preferredSlotId / nonPreferredSlotId), preferred editor text, CVA notes, confidence chip, and split chip.

- Only written records trigger full restore; skipped and flagged records are captured but do not restore panel content (just the banner).

## 3.4 Replace Pair

- No dedicated endpoint change required. The backend /pairs endpoint uses append semantics — submitting a second pair for the same case appends it to the corpus (most-recent-wins for training consumption).

- The Write Pair button label change to ‘Replace Pair →’ is purely cosmetic, driven by updateCaseStatusBanner().

- The full Write Pair code path (assemblePairPayload, POST to /pairs, success handler) is identical for both first-write and replace scenarios.

# 4. Protected Invariants (Confirmed Intact)

Four invariants must never be broken. All were verified after patching.

| Invariant | Count | Description | OK |
| --- | --- | --- | --- |
| Queue release | 5 occurrences | currentQueuedCaseNumber = null called in Write Pair, Skip, Flag, and queue-empty handlers | ✓ |
| Cortex gate | 10 occurrences | has_issues check in updateWritePairEnabled() — never modify without explicit design decision | ✓ |
| data_classification | 1 occurrence | assemblePairPayload() reads from current case; fallback 'general' — required for FERPA staging routing | ✓ |
| Version text | 1 occurrence | Config popup div: v1.6.1 — must match package.json on every version bump | ✓ |

# 5. Bugs Found and Fixed

Four issues arose during this session, all caused by tooling limitations rather than logic errors.

| Bug | Root Cause | Fix |
| --- | --- | --- |
| Edit tool truncated renderer.js | Edit tool matched target string and replaced it but dropped all content after insertion point, cutting file from 3009 to ~2964 lines (losing Skip/Flag handlers and startup sequence). | Restored from git baseline (git show HEAD:renderer/renderer.js) and applied all five patches via Python-file-based patching strategy. All four protected invariants confirmed intact post-patch. |
| Bash ! history expansion in python3 -c | The ! character in JS strings (e.g., 'Written!' and if (!sessionProgress)) got escaped to \! by bash history expansion inside double-quoted shell arguments, generating invalid JS. | Used chr(33) for ! in all Python -c commands. Stale \! in helpers.js fixed with sed substitution. |
| Edit tool truncated styles.css and index.html | A second Edit tool operation dropped the last 34 lines of styles.css (Quill highlight toolbar styles) and truncated index.html closing script tags, causing blank panels and non-functional settings gear. | Restored both files from git show HEAD~1, re-applied intended changes via Python. Committed as v1.6.1. Stale git lock files on Windows mount blocked commit — resolved by copying .git to /tmp, committing there, syncing refs back. |
| Stale git lock files blocking commit | Stale .git/index.lock, HEAD.lock, and objects/maintenance.lock on Windows-mounted filesystem could not be removed (EPERM). git add failed on every attempt. | Copied .git directory to /tmp (pure Linux fs), committed using GIT_DIR=/tmp/... GIT_WORK_TREE=..., then synced refs/index/COMMIT_EDITMSG back to Windows mount. Peter manually deleted the lock files for the next commit. |

## 5.1 Patching Strategy Going Forward

To avoid Edit tool truncation on large files, use Python-file-based patching:

- Write a Python script to /tmp/ using cat > file << 'HEREDOC' with a single-quoted delimiter.

- Script reads the target file, finds anchors, inserts/replaces content as strings.

- Restore from git baseline first (git show HEAD:file > /tmp/original) when unsure of current state.

- Escape ! as chr(33) in Python -c commands to avoid bash history expansion.

# 6. Current File State

| File | Changes in This Session |
| --- | --- |
| renderer/renderer.js | 5 patches: updateCaseStatusBanner(), saveCaseRecord(), restoreCaseRecord(), skipped_cases[] tracking in Skip handler, flagged_cases[] tracking in Flag handler. saveCaseRecord() snapshot call in Write Pair success block. loadCase() calls updateCaseStatusBanner() + restoreCaseRecord() at end. File: 3,175 lines. |
| renderer/index.html | rows=2 -> rows=5 on #cva-notes; case-status-banner div added above #action-buttons; version text v1.5.1 -> v1.6.1; four closing script tags restored (Quill, marked, turndown, renderer.js) after Edit tool truncation. |
| renderer/styles.css | min-height 48px -> 96px on #cva-notes; .case-status-banner block added with .status-none, .status-written, .status-skipped, .status-flagged variants; last 34 lines (Quill highlight toolbar styles) restored after Edit tool truncation. |
| package.json | version: 1.5.1 -> 1.6.1 |

# 7. Next Phase (Infrastructure Before SHU Pilot)

UX enhancements are complete. The two P0 infrastructure items below are hard blockers for SHU go-live. Do not expose any endpoint to external users before JWT is in place.

| Item | Priority | Notes |
| --- | --- | --- |
| JWT Authentication | P0 / Blocker | Must be implemented before SHU pilot go-live. $10K LOI confirmed, FERPA data use agreement required. No auth currently exists on any endpoint. |
| PostgreSQL Migration | P0 / Blocker | Encryption at rest required for healthcare/education verticals (FERPA/HIPAA). Current storage is flat JSON files on Railway ephemeral filesystem. |
| Flag Review Mode (renderer/review.js) | P1 | reviewer/review.js is a stub. Flagged cases need a review queue showing both responses + Cortex analysis; allow approve, rewrite, or discard. Flag-and-release (v1.5.0) is the interim mitigation. |
| Model Monitoring | P2 | Together AI availability is fragile (Maverick FP8, Mistral Small 24B both went down in prior session). MODEL_UNAVAILABLE structured error is in place. Monitor: Llama 3.3 70B Turbo (current for both generation and Cortex). |

# 8. Handoff Checklist

|  | Item |
| --- | --- |
| ✓ | v1.6.0 committed — all four UX enhancements implemented |
| ✓ | v1.6.1 fix commit — styles.css and index.html tails restored |
| ✓ | v1.6.1 version bump — package.json and config popup updated |
| ✓ | All four v1.6.0 invariants confirmed intact: queue release (5x currentQueuedCaseNumber = null), Cortex gate (10x has_issues), data_classification in assemblePairPayload(), version text in config popup |
| ✓ | CLAUDE.md SemVer rule active; all commits include version declaration |
| ⚠ | JWT authentication not yet implemented — do NOT go live with SHU until complete |
| ⚠ | PostgreSQL migration pending — required for FERPA/HIPAA compliance |
| ⚠ | package.json version shows 1.6.1 on disk; git log shows two v1.6.1 commits (b0c2e89 + db9d6dc) — intentional, both are patch-level fix/housekeeping |

Prepared by Claude (Anthropic) — April 10, 2026 — End of session handoff. All four UX enhancements complete. Infrastructure items (JWT, PostgreSQL) remain before SHU pilot.