CVA Curation Tool

Build Session Handoff  —  April 9, 2026

Supersedes: IVAI_CVA_Tool_Status_Update_Mar21_2026b.md

# 1. Session Snapshot

| Date | April 9, 2026 |
| --- | --- |
| Prior commit | 5315ce3 — Task 5 (Cortex popup resize, pass/fail border) |
| Prior version | v1.1.0 (as of March 21, 2026) |
| Closing commit | All changes committed and pushed to main |
| Closing version | v1.2.3 |
| Repo | github.com/vai-institute/-ivai (private, main branch) |
| Backend URL | https://ivai-production.up.railway.app |
| Primary domain | https://cva.vai-institute.com |

# 2. Issues Resolved This Session

## 2.1  Together AI Model — Llama 4 Maverick FP8 Broken

Together AI moved Llama-4-Maverick-17B-128E-Instruct-FP8 off serverless. The model listed as serverless in their API but was rejected at inference time. Replacement: meta-llama/Llama-3.3-70B-Instruct-Turbo (confirmed serverless, trainingEligible: true).

Root cause: model ID was hardcoded in 5 locations, not dynamically loaded from prompts.js:

- prompts.js — model array entry

- renderer/index.html — lines 231, 269, 531 (hardcoded <option> tags)

- renderer/renderer.js — lines 1465, 1540 (fallback defaults)

- Same fix applied to ivaidemo

## 2.2  API Key Memory Refresh Bug (Bug 1)

renderer.js:418–421 — after saving settings, only cortex fields were updated in-memory. The together_ai, openai, anthropic, google keys stayed as whatever was loaded at startup and were never refreshed.

Fix: replaced partial cortex-only update with await initApiKeys() after every save.

## 2.3  Startup Race Condition (Bug 2)

If a generation was triggered before initApiKeys() completed, apiKeys would be empty, causing a silent failure.

Fix: added _apiKeysReady flag. Both generateStandard() and generateVai() bail early with 'Initializing…' message if keys haven’t loaded.

## 2.4  VAI System Prompt — Name-Request Boundary Condition

The name-request behavior was firing inappropriately on parental terms ('my mom', 'my dad') and at Direct intensity. Multiple iterations were required to stabilize.

Final solution — two-case system in all 5 prompt locations:

- CASE 1 — PARENTAL TERMS (Never ask, no exceptions): 'my dad,' 'my daddy,' 'my father,' 'my pop,' 'my papa,' 'my pappy,' 'my mom,' 'my mother,' 'my mama,' 'my mommy,' 'my mum.' These terms ARE the name. Rule holds at ALL intensity levels — Light, Balanced, and Direct.

- CASE 2 — EVERYONE ELSE (Ask once, with purpose): For any non-parental relationship, if unnamed, weave in: 'In these situations, it can really help to think it through together using [their name] — would you mind sharing it, or a way you’d like me to refer to them?'

Intensity override NOTE added to main.js after the intensity injection line: intensity controls tone only, does not override name-request rules.

Applied to: ivai-cva-tool/prompts.js, vaidemo/app/prompts.js, vaidemo/demo/index.html, vaidemo/demo/index_bu.html, vaidemo/demo/index - Copy2.html

# 3. UX Improvements

## 3.1  Submit Button / Removed Auto-Submit on Navigation

Previously: navigating to the next or previous case auto-fired both generateStandard() and generateVai(), burning API credits on every navigation.

Fix: removed auto-generation from loadCase(). Added Submit button (btn-submit-prompt) directly below the prompt textarea. Clicking Submit fires both generation calls explicitly.

## 3.2  Panel Clear on Navigation

Both std-panel-body and vai-panel-body are now cleared to empty innerHTML on every Previous/Next navigation, so stale responses from the prior case never persist into the new case view.

## 3.3  Version Number in Config Popup

A static version string (e.g., v1.2.3) is now displayed in the lower-right corner of the API keys / config popup in both apps. Dynamic IPC approach was abandoned due to Electron sandbox restrictions (require() blocked in sandboxed preloads). Static text updated manually with each version bump.

Version display locations: ivai-cva-tool/renderer/index.html (config modal), vaidemo config modal.

# 4. Process — SemVer Rule Added

Semantic Versioning rule added to .claude/CLAUDE.md in both projects. Before every commit, Claude Code must:

- Review what changed

- Determine Major / Minor / Patch increment

- State: 'This is a [Patch/Minor/Major] bump — incrementing to X.Y.Z'

- Update package.json and config popup version text in both apps

- Include version bump in the commit — never commit without it

X = Major (breaking), Y = Minor (new features), Z = Patch (bug fixes and prompt/behavior corrections).

# 5. Version History This Session

| Version | Type | Description |
| --- | --- | --- |
| v1.1.0 | baseline | Starting point — Step 7 complete, commit 5315ce3 |
| af52d05 | Patch | Restore Llama 3.3 70B, fix API key memory refresh, startup guard, name-request fix, version display |
| v1.2.0 | Minor | Submit button, clear panels on navigation, SemVer rule in CLAUDE.md |
| v1.2.1 | Patch | Version bump after name-request tier system |
| v1.2.2 | Patch | Simplified name-request to two-case system; strengthen CLAUDE.md versioning rule |
| v1.2.3 | Patch | Parental terms fix for intensity override; reorder paternal terms first in CASE 1 |

# 6. Current File State

| File | Current State |
| --- | --- |
| ivai-cva-tool/prompts.js | Llama 3.3 70B Turbo model entry. Two-case name-request system. All 6 model entries correct. |
| renderer/index.html | Submit button below prompt textarea. Version display in config popup (v1.2.3). Hardcoded model <option> tags updated to Llama 3.3 70B. |
| renderer/renderer.js | initApiKeys() called on settings save. _apiKeysReady guard on generation calls. Fallback model ID defaults updated. Panel clear on navigation. Submit button wired. |
| main.js | Intensity override NOTE added after intensity injection (line ~863). Provider audit logging on every generation call. |
| preload.js | writePair() IPC bridge ready (line 244). appVersion IPC removed (sandbox issue). |
| .claude/CLAUDE.md | SemVer versioning rule — mandatory before every commit. |
| vaidemo — all prompt files | Two-case name-request system applied. Version display in config popup (v1.2.3). Llama 3.3 70B in all model references. |

# 7. Step 8 — Write Pair Handler (Design Complete, Not Yet Built)

The right rail is fully built, interactive, and correctly defaults from case metadata. The only missing piece is the Write Pair click handler. Recon and design were completed this session. Implementation was queued for next session.

## 7.1  Audit Summary

| Component | Renders | Interactive | Defaults on Load | Saved in Pair |
| --- | --- | --- | --- | --- |
| Protocol flags | Yes | Yes | Yes | No handler |
| Response mode | Yes | Yes | Yes | No handler |
| Confidence chips | Yes | Yes | Cleared (correct) | No handler |
| Dataset split | Yes | Yes | Train (correct) | No handler |
| CVA notes | Yes | Yes | Cleared (correct) | No handler |
| Write Pair button | Yes | Gated correctly | n/a | NO HANDLER |

## 7.2  Approved Payload Design

When #btn-write-pair is clicked, assemble the following payload:

- Case metadata from corpus[currentIndex]: case_number, vertical, inversion_type, subtlety, boundary_condition, inversion_severity, appropriate_intensity, identity_language

- cva_flags dict: pause_and_ask (#flag-pna.checked), identity_declaration (#flag-identity.checked), response_mode (active .mode-chip data-mode), confidence (active [data-confidence] chip), cortex_result, vai_was_edited, override_explanation

- cva_notes: #cva-notes.value

- dataset_split: active [data-split] chip value ('train' or 'holdout')

- standard_slot and vai_slot: model, provider, variant/intensity, edited flag

- input: { messages: [{ role: 'user', content: #prompt-textarea.value }] }

- preferred_output: [{ role: 'assistant', content: #preferred-editor.value }] — uses CVA-edited text

- non_preferred_output: [{ role: 'assistant', content: getSlotText(nonPreferredSlotId) }] — raw response

## 7.3  Success / Failure Behavior

On success:

- Increment sessionProgress.pairs_written

- Increment pairs_train or pairs_holdout per destination returned

- Add case_number to sessionProgress.completed_cases

- Call saveSession() and updateProgress()

- Flash 'Written!' on button for 800ms

- Auto-advance to next case via queueNext()

On failure:

- Show error in #validation-error

- Re-enable button

- Stay on current case — do not advance, do not increment counters

Write Additional (#btn-write-additional): same handler, increments pair_index, does NOT advance or add to completed_cases.

# 8. Next Session — Queued Items

## 8.1  Immediate Build

| Item | Detail | Status |
| --- | --- | --- |
| Step 8 — Write Pair handler | Wire #btn-write-pair and #btn-write-additional. Payload design approved. IPC bridge and backend both ready. | Ready |
| VAI system prompt — further tuning | Monitor name-request behavior across additional test prompts. May need additional edge case refinement. | Monitor |

## 8.2  Pre-SHU Pilot (Elevated Priority)

| Item | Detail | Status |
| --- | --- | --- |
| JWT authentication | Replace users.json flat-file auth with JWT. Required before any external user (SHU faculty/students) accesses the system. | Pre-pilot |
| FERPA Data Use Agreement | Request SHU standard DUA template from Anton. Get legal review. Must be signed before go-live. | Pre-pilot |
| PostgreSQL migration | Migrate from JSONL flat files to PostgreSQL (Railway) for encryption at rest. Required for healthcare/education verticals. | Pre-pilot |

# 9. New Prospect — CoachBot.ai

Contact: Chris Prahl, Head of AI. Company based in Germany — EU regs (GDPR, EU AI Act) are non-negotiable. Currently use Gemini. Sell to coaches and coaching companies. ChatBot feature is used by clients between live coaching sessions, calibrated to the coach’s methodology.

Two separate tracks — keep distinct:

- (a) CoachBot + VAI: B2B partnership — CoachBot licenses ARLAF training layer to improve their platform for all coaches and clients. Chris Prahl is the decision-maker.

- (b) Axiogenics + CoachBot: Axiogenics as a CoachBot customer, running a VAI-enabled bot calibrated to Hartman’s framework for Axiogenics coaches and clients. Downstream conversation — do not conflate with (a).

High-personhood domain, strong VAI fit. If (a) progresses, Axiogenics gets a premium implementation as a natural outcome.

# 10. Standing Compliance Notes

All compliance flags from prior sessions remain in effect:

- FERPA: student interaction data cannot enter ARLAF training without explicit institutional consent. Applies to SHU pilot.

- PII scrub: Presidio active on POST /pairs endpoint.

- Audit log: SOC 2-compatible logging on all API endpoints.

- Vanta: Month 6 onboarding. All infrastructure must support evidence collection from day one.

- Standing flag policy: any instruction conflicting with SOC 2, GDPR, HIPAA, COPPA, FERPA, EU AI Act, or NIST AI RMF must be flagged before proceeding.

Institute for Value-Generative AI (IVAI)  —  A Delaware Public Benefit Corporation

CVA Tool Build Session Handoff — April 9, 2026  |  CONFIDENTIAL