CVA Curation Tool

Build Session Handoff — April 9, 2026 (Part 2)

Continues from: IVAI_CVA_Tool_Handoff_Apr9_2026.docx  |  Covers: v1.2.3 → v1.4.0

# 1. Session Snapshot

| Handoff Part | Part 2 of 2 — same build session, April 9, 2026 |
| --- | --- |
| Version Range | v1.2.3 (end of Part 1) → v1.5.1 (current) |
| Backend | Railway (FastAPI) — healthy, auto-deploy active |
| Frontend | Electron desktop app (ivai-cva-tool) |
| Together AI Models | Generation: Llama 3.3 70B Turbo. Cortex review: runtime model set via config/api_keys.json — code defaults in main.js and api/main.py still reference Mistral (see §9 Known Issues). |
| Current App Version | v1.5.1 — Step 8 complete, both P1 fixes + Cortex model default corrected |
| ARLAF Corpus | 3,200 cases loaded from Railway /corpus endpoint |
| Queue Status | Skip and Write Pair release queue slots correctly. Flagged cases are intentionally held in _in_flight server-side (not released) — see §9 Known Issues. |
| Pending Tests | None — all 7 integration tests from Codex audit passed |

# 2. What Changed in This Block (v1.2.3 → v1.4.0)

Six commits were made during this block, culminating in a fully functional Step 8 workflow with Cortex-gated Write Pair logic.

| Commit | Version | Summary |
| --- | --- | --- |
| 686124c | v1.3.0 | Step 8 complete: Write Pair, Write Additional, Skip, Flag buttons; model unavailability detection; 3 queue/state bug fixes; stale comment cleanup |
| 99bf589 | — | Housekeeping: remove accidentally committed files, update .gitignore |
| 8ce155b | v1.3.1 | Fix: auto-assign opposite role on Preferred click; enable Write Additional in updateWritePairEnabled() |
| 953a8b7 | v1.3.2 | Fix: flush Quill edits to slotState before Preferred reads text (prevented edit revert on role click) |
| a7406f4 | v1.3.3 | Fix: re-render VAI panel with edited text after exiting Quill mode (text no longer reverts to original) |
| d145eac | v1.4.0 | Block Write Pair when Cortex flags edited responses; Flag for Review carries full pair context; amber guidance shown instead of override explanation field |

# 3. Step 8 Implementation Detail

Step 8 added the four action buttons that complete the curation workflow: Write Pair, Write Additional, Skip, and Flag for Review. All four were implemented in v1.3.0 and refined through v1.4.0.

## 3.1 Write Pair

- Enabled when: both STD and VAI responses are generated, one is Preferred and the other is Non-preferred, Cortex review has run, and (if VAI was edited) Cortex found no issues.

- Calls validateWritePairGates() before submission to enforce all conditions.

- Assembles pair payload via assemblePairPayload(), POSTs to Railway /pairs endpoint.

- On success: increments pairs_written in sessionProgress, releases queue slot, loads next case.

- On Cortex block (edited VAI + has_issues): button disabled, amber guidance box shown, only Skip and Flag are available.

## 3.2 Write Additional

- Enabled by the same updateWritePairEnabled() logic as Write Pair.

- Writes additional training signal without consuming a primary pair slot.

- Uses disableBoth() helper to keep Write Pair and Write Additional in sync.

## 3.3 Skip

- Available at all times (no gating).

- Increments skipped in sessionProgress, releases queue slot, loads next case.

- updateFlagButtonLabel() toggles label contextually (Skip vs. Skip Case).

## 3.4 Flag for Review

- Available at all times, including when Cortex blocks Write Pair.

- When Cortex has flagged the response: carries full pair context (both responses, Cortex analysis, edited VAI text) to the flag record.

- Increments flagged in sessionProgress and loads next case on the client side.

- KNOWN LIMITATION: Flagged cases are NOT released from _in_flight server-side. The backend POST /flags handler does not call the queue release path. This means flagged cases remain held in the backend's in-flight set. This is either intentional (hold for human reviewer) or a bug — needs a design decision before SHU pilot. See §9.

# 4. Bugs Found and Fixed

A Codex audit of the Part 1 handoff identified six issues. All six were resolved during this session.

| Bug | Root Cause | Fix |
| --- | --- | --- |
| Auto-assign opposite role on Preferred click | Mutual exclusion logic was inverted: clicking Preferred deselected Non-preferred instead of assigning it | Reversed condition in role-assignment block (v1.3.1) |
| Write Additional always disabled | updateWritePairEnabled() only toggled Write Pair; Write Additional had no gate logic | Added disableBoth() helper; both buttons share gate logic (v1.3.1) |
| Quill edit reverted on Preferred click | onPreferredSelected() read from slotState.fullText (original), not current Quill content | Flush Quill to slotState before reading in fireCortexReview() (v1.3.2) |
| Edited VAI text reverted after exiting edit mode | exitVaiEditMode() re-rendered VAI panel using original slotState, discarding edits | Re-render panel with edited text after exitVaiEditMode() (v1.3.3) |
| Queue release never called | loadCase() never invoked queueRelease(); cases were held indefinitely by backend | Added currentQueuedCaseNumber tracking; release called on case load (v1.3.0) |
| Queue-empty state reset by finally block | The finally block in loadNextCase() overwrote the queue-empty UI state on every exit | Added queueExhausted flag; finally block checks flag before re-enabling Next (v1.3.0) |

# 5. Design Decision: Cortex Gate on Write Pair

The final design decision of this session was to enforce a hard gate on Write Pair when the Axiological Cortex flags a VAI response that was manually edited. This was a deliberate data quality choice.

## 5.1 Rationale

- DPO training pairs require the Non-preferred response to genuinely demonstrate a value inversion relative to the Preferred response.

- If a human editor introduces or worsens a value inversion (intentionally or accidentally) and the Cortex detects it, allowing Write Pair would pollute the training corpus.

- The override explanation field was removed because it created a path to bypass the gate without fixing the underlying issue. Skip and Flag for Review are the correct exits.

## 5.2 User Flow When Gate Is Active

- Cortex runs automatically after VAI response is edited and Preferred is clicked.

- If Cortex returns has_issues: true and vaiWasEdited: true, Write Pair is disabled.

- Amber guidance box replaces override explanation field: 'Cortex detected a value inversion in the edited response. Use Skip to pass or Flag for Review to escalate.'

- Write Additional is also disabled (same gate logic via disableBoth()).

- Skip and Flag for Review remain fully available.

# 6. Integration Test Results (Codex Audit)

All seven tests from the Codex integration audit passed at v1.4.0.

| # | Test | Result | Version |
| --- | --- | --- | --- |
| 1 | Generate responses for a case | Both STD and VAI responses stream successfully | v1.3.0 |
| 2 | Assign roles and confirm Write Pair enables | Preferred click auto-assigns Non-preferred to opposite slot; Write Pair enables | v1.3.1 |
| 3 | Write Pair submits and advances queue | Pair POSTed; next case loaded; currentQueuedCaseNumber tracked | v1.3.0 |
| 4 | Skip advances queue without writing pair | sessionProgress.skipped incremented; queue released; next case loaded | v1.3.0 |
| 5 | Queue exhaustion handled gracefully | At case 3195, clicking Next shows 'Queue empty' without resetting (queueExhausted flag) | v1.3.0 |
| 6 | Edit VAI, trigger Cortex flag, confirm block | After editing to create value inversion: Cortex fires, Write Pair disabled, amber guidance shown | v1.4.0 |
| 7 | Flag for Review with Cortex context | Flag carries full pair + Cortex analysis; sessionProgress.flagged incremented | v1.4.0 |

# 7. Current File State

Key files modified during this block:

| File | Changes |
| --- | --- |
| renderer/renderer.js | updateWritePairEnabled() with disableBoth(); Preferred auto-assign; flush Quill to slotState; re-render after edit exit; Write Pair / Write Additional / Skip / Flag handlers; fireCortexReview(); Cortex gate logic; queueExhausted flag; currentQueuedCaseNumber tracking |
| renderer/index.html | Submit button below prompt textarea; amber guidance box (replaces override explanation); static version text v1.4.0; model option tags updated |
| main.js | Intensity override NOTE after injection; cortex:review passes cortex_model from config; MODEL_UNAVAILABLE structured error; Cortex model fix |
| api/main.py | /review endpoint: detects Together AI 503/service_unavailable, returns structured HTTP 503 with error: model_unavailable; default model updated to Llama 3.3 70B Turbo |
| prompts.js | HUMANIZING PIPELINE name-request section: two-case system (parental never ask; everyone else asks once). This rule holds at ALL intensity levels. |
| .claude/CLAUDE.md | SemVer rule added: mandatory before every commit with declaration statement. File location rule: local folders, not OneDrive. |

# 8. Pending Work (Next Session)

The following items are queued but not started. Note: two code/docs inconsistencies identified by post-session Codex audit are documented in §9 (Known Issues) and should be addressed first.

## 8.1 UX Enhancements (Queued)

- Case status indicator: green dot (written), yellow (skipped), red (flagged) in right sidebar above Write Pair, below CVA notes.

- CVA notes field enlargement.

- Re-display prior preferred/non-preferred responses for cases already completed.

- Re-write/Replace option for previously submitted pairs.

## 8.2 Infrastructure (Required Before SHU Pilot)

- JWT authentication — must be implemented before Sacred Heart University (SHU) pilot go-live. $10K LOI confirmed, FERPA data use agreement required.

- PostgreSQL migration — encryption at rest for healthcare/education verticals.

## 8.3 Model Monitoring

- Together AI model availability is fragile. Both Maverick FP8 and Mistral Small 24B went down during this session. Monitor: Llama 3.3 70B Turbo (current for both generation and Cortex review).

- MODEL_UNAVAILABLE structured error is now in place; users see amber warnings rather than raw 502s.

# 9. Known Issues — Codex Audit Findings

Two P1 and one P2 issue identified by post-session Codex audit. None are resolved in v1.4.0. The P1 items must be fixed before any data is written in a FERPA-regulated context (i.e., before SHU pilot go-live).

## [P1] 9.1 data_classification Dropped in assemblePairPayload()

- Severity: P1 — compliance/data-routing failure.

- Symptom: assemblePairPayload() in renderer/renderer.js does not include data_classification in the pair payload it POSTs to the backend. The renderer comment says the field is 'not yet in corpus' — but that is no longer true. The backend now injects data_classification into every corpus case, and the /pairs endpoint uses it to route education cases into arlaf_pending_review.jsonl for FERPA staging.

- Impact: Every pair written via Step 8 falls back to the backend default ('general'), regardless of what the corpus says. Education cases from SHU will bypass the FERPA staging path entirely and be written directly to the main training corpus. This is a compliance risk that silently affects all Step 8 writes.

- Fix: In renderer/renderer.js, assemblePairPayload() must read data_classification from the current case object (already present in the loaded corpus record) and include it in the payload. Remove or correct the stale 'not yet in corpus' comment. No backend change is needed — the routing logic is already correct.

- Claude Code prompt: In renderer/renderer.js, find assemblePairPayload(). Locate the current case data object (the one loaded from the ARLAF corpus record). Add data_classification from that object to the returned payload, using 'general' as the fallback if the field is absent. Remove the comment that says data_classification is 'not yet in corpus' — it is now present. Do not change api/main.py; the backend routing logic is correct. Increment the patch version and commit.

## [P1] 9.2 Flagged Cases Are a Dead-End — No Recovery Path Exists

- Severity: P1 — operational dead-end for flagged cases.

- Symptom: POST /flags in api/main.py never removes the case from _in_flight. The renderer explicitly preserves this behavior. renderer/review.js, which would be the reviewer recovery path, is still a stub.

- Impact: Flagged cases are permanently removed from the active CVA queue with no way to recover, re-review, or re-queue them. They exist in the flags file but cannot be acted on. In a real curation run, every Flag click is effectively a permanent deletion from the queue. This is operationally acceptable only if flagged cases are few; at scale it becomes a data loss risk.

- Immediate mitigation (before review mode): Add a call to the queue release path inside POST /flags, so the case is returned to the pool rather than held in _in_flight indefinitely. The flag record is still written — the case is not lost — but it becomes available for re-assignment. Document this as 'flag-and-release' behavior pending full review mode.

- Longer-term fix: Implement renderer/review.js as a reviewer queue that shows flagged cases with their Cortex analysis, and allows a human reviewer to approve, rewrite, or discard each one. This is the full review mode referenced throughout the codebase.

- Claude Code prompt (immediate mitigation): In api/main.py, update POST /flags to call the same queue-release path used by POST /skip after writing the flag record. This changes behavior from 'hold indefinitely' to 'flag-and-release.' In renderer/renderer.js, update any comment that describes the intentional _in_flight hold to reflect the new flag-and-release behavior. Add a TODO comment noting that renderer/review.js must be implemented for full reviewer workflow. Increment the minor version (this is a behavior change) and commit.

## [P2] 9.3 Cortex Model Default Is Still Mistral in Code

- Severity: P2 — affects fresh installs and config resets only.

- Symptom: main.js and api/main.py still hardcode mistralai/Mistral-Small-24B-Instruct-2501 as the default Cortex review model. Runtime behavior is overridden by config/api_keys.json, but a fresh install or config reset will attempt to use Mistral.

- Impact: Mistral Small 24B was down during this session. A clean-install user will hit model_unavailable errors on Cortex review until they manually change the setting. The handoff claim that Llama 3.3 70B Turbo is 'current for Cortex' is accurate at runtime but inaccurate at the code-default level.

- Claude Code prompt: In main.js, find the cortex:review IPC handler. Replace the fallback/default value for the Cortex model (currently mistralai/Mistral-Small-24B-Instruct-2501) with meta-llama/Llama-3.3-70B-Instruct-Turbo. Make the same replacement in api/main.py in the /review endpoint's default parameter. If renderer/index.html contains a <select> or <option> that hardcodes the Mistral model ID as the first or selected option for Cortex model choice, update that too. Do not change any display label text — only the model ID strings used in API calls. Increment patch version and commit.

# 10. Handoff Checklist

|  | Item |
| --- | --- |
| ✓ | v1.4.0 committed and pushed to GitHub |
| ✓ | Railway auto-deployed and healthy (confirmed) |
| ✓ | All 7 Codex integration tests passed |
| ✓ | CLAUDE.md SemVer rule active in both projects (ivai-cva-tool and vaidemo) |
| ✓ | File location rule (local, not OneDrive) added to .auto-memory and CLAUDE.md |
| ✓ | CoachBot.ai prospect (two tracks) saved to project memory |
| ✓ | [P1] data_classification fixed in assemblePairPayload() — FERPA staging now active (dabfc1d, v1.4.1) |
| ✓ | [P1] Flag-and-release implemented — POST /flags calls _in_flight.discard(); review.js TODO added (de3457d, v1.5.0) |
| ✓ | [P2] Cortex model default updated to Llama 3.3 70B Turbo in main.js, api/main.py, index.html (v1.5.1) |
| ⚠ | JWT auth not yet implemented — do not go live with SHU until complete |
| ⚠ | PostgreSQL migration pending — required for FERPA/HIPAA compliance |

Prepared by Claude (Anthropic)  —  April 9, 2026  —  End of session handoff. Codex audit completed post-session. All audit findings resolved. Infrastructure items (JWT, PostgreSQL) remain before SHU pilot. Next: UX enhancements.