# CVA Tool — v1.9.0 Spec: Schema Foundation

Status: ready for implementation
Written: 2026-04-24
Previous version: v1.8.1 (API_BASE fix to cva.vai-institute.com)
Theme: pure data-layer refactor. Prepares the schema for v1.10.0 (Pill Navigation), v1.11.0 (Flag Workflow), and v1.12.0 (Flag Review Mode) without shipping any new UX.

## Guiding Principle

Do all database changes first, as a dedicated release. Build functionality on top of a stable, versioned schema in subsequent releases. v1.9.0 ships no new CVA-visible features — only the side-effects of the data-layer refactor.

### What a CVA will notice after v1.9.0

- "Case #1" now displays as "Case 260314-00001"

- The Resume / Start Fresh dialog no longer appears on launch — app auto-resumes

- Counts in the topbar pills are always accurate (derived, not cached)

### What a CVA will NOT see yet

- Pill Navigation (v1.10.0)

- New flag types, confirm-flag modal, defaults (v1.11.0)

- Flag Review Mode, role-aware action buttons (v1.12.0)

## Version Roadmap

| Version | Theme |
| --- | --- |
| v1.9.0 | Schema Foundation (this release) |
| v1.10.0 | Pill Navigation — 4-mode pills (Raw / Pairs / Skipped / Flagged), Prev/Next/Jump within mode |
| v1.11.0 | Flag Workflow — peer_review_on_pair flag type, confirm modal, default reasons |
| v1.12.0 | Flag Review Mode — senior reviewer role, review actions, pair versioning in use |

Bug-fix reserves: v1.9.x, v1.10.x, etc.

## Changes in v1.9.0

### 1. Case ID Migration

Format: YYMMDD-NNNNN, stored as VARCHAR(12).

- YY = two-digit year

- MM = zero-padded month

- DD = zero-padded day

- NNNNN = zero-padded sequence within that day (99,999 max/day)

- No prefix

- Lexicographic sort = chronological + sequence sort

Example: 260424-00004 = April 24, 2026, 4th case of that day.

Seed batch: all 3200 existing cases get 260314-00001 through 260314-03200 (March 14, 2026 — original corpus build date).

Pair references (display-only, derived from stored columns, NOT stored):

260314-00102.2      <- case_id + "." + pair_index    
    260314-00102.2v1    <- case_id + "." + pair_index + "v" + version (when relevant)

case_id always identifies a case. Pair identity is composite: case_id + pair_index + version live in separate columns; pair_id (UUID) remains the DB primary key.

### 2. Schema Changes

#### A. Rename across existing tables

ALTER TABLE pairs          CHANGE case_number case_id VARCHAR(12) NOT NULL;    
    ALTER TABLE skips          CHANGE case_number case_id VARCHAR(12) NOT NULL;    
    ALTER TABLE flags          CHANGE case_number case_id VARCHAR(12) NOT NULL;    
    ALTER TABLE queue_inflight CHANGE case_number case_id VARCHAR(12) NOT NULL;

Because the existing test data does not need to be preserved (Peter confirmed), the migration script drops and recreates these four tables rather than ALTERing, to avoid integer-to-string coercion complexity.

#### B. New columns prepared for future releases (all NULL-safe)

-- pairs: review lifecycle + versioning (populated by v1.12.0)    
    ALTER TABLE pairs ADD COLUMN reviewed_by    VARCHAR(64) NULL;    
    ALTER TABLE pairs ADD COLUMN reviewed_at    DATETIME    NULL;    
    ALTER TABLE pairs ADD COLUMN review_status  VARCHAR(16) NULL;  -- pending, approved, escalated, rejected    
    ALTER TABLE pairs ADD COLUMN version        INT         NOT NULL DEFAULT 1;    
    ALTER TABLE pairs ADD COLUMN supersedes     VARCHAR(36) NULL;  -- pair_id of older version    
    ALTER TABLE pairs ADD COLUMN superseded_by  VARCHAR(36) NULL;  -- pair_id of newer version    
         
    -- flags: peer-review linkage + resolution (populated by v1.11.0 & v1.12.0)    
    ALTER TABLE flags ADD COLUMN pair_id        VARCHAR(36) NULL;  -- link to the pair being peer-reviewed (v1.11.0)    
    ALTER TABLE flags ADD COLUMN resolved_by    VARCHAR(64) NULL;    
    ALTER TABLE flags ADD COLUMN resolved_at    DATETIME    NULL;    
    ALTER TABLE flags ADD COLUMN resolution     VARCHAR(32) NULL;  -- approved_as_pair, approved_as_skip, escalated, dismissed

All inert in v1.9.0; no endpoint touches them yet.

#### C. New audit_logs table (moves from file to MySQL)

Fixes a durability flaw: _write_audit() currently writes to audit_log.jsonl on Railway's ephemeral filesystem, which may be wiped on redeploy. The code's SOC 2 CC7 claim is undermined by file-based storage.

CREATE TABLE audit_logs (    
      audit_id       VARCHAR(36) PRIMARY KEY,    
      user_id        VARCHAR(64) NOT NULL,    
      action         VARCHAR(64) NOT NULL,   -- login, pair_written, skip_recorded, flag_recorded, session_updated, case_assigned, corpus_fetched...    
      resource_type  VARCHAR(32) NOT NULL,   -- pair, skip, flag, session, case, corpus    
      resource_id    VARCHAR(64) NOT NULL,   -- case_id or pair_id or flag_id or user_id    
      before_state   LONGTEXT NULL,          -- JSON snapshot before the action    
      after_state    LONGTEXT NULL,          -- JSON snapshot after the action    
      created_at     DATETIME NOT NULL DEFAULT CURRENT_TIMESTAMP,    
      INDEX idx_resource   (resource_type, resource_id),    
      INDEX idx_user_time  (user_id, created_at),    
      INDEX idx_case_time  (resource_id, created_at)    
    );

Append-only (never UPDATE, never DELETE). Every write endpoint still calls _write_audit(); the implementation swaps file-append for DB-insert. Old audit_log.jsonl file left in place (not deleted) for historical reference.

#### D. New schema_meta table (migration tracking)

CREATE TABLE schema_meta (    
      version     VARCHAR(8)  PRIMARY KEY,    
      applied_at  DATETIME    NOT NULL DEFAULT CURRENT_TIMESTAMP,    
      description VARCHAR(256)    
    );

After each successful migration script run, insert a row. Startup check: if schema_meta contains '1.9.0', skip migration; else run it.

#### E. Indexes on case_id for lookup performance

ALTER TABLE pairs          ADD INDEX idx_case (case_id);    
    ALTER TABLE skips          ADD INDEX idx_case (case_id);    
    ALTER TABLE flags          ADD INDEX idx_case (case_id);    
    ALTER TABLE queue_inflight -- already PK on case_id after rename

Relevant once the data scales beyond the seed 3200, and for the v1.10.0 list endpoints.

### 3. Corpus JSONL Rewrite

Data files in data/corpus/ use case_number today. Rewrite each case object:

// Before    
    { "case_number": 102, "prompt": "...", ... }    
         
    // After    
    { "case_id": "260314-00102", "prompt": "...", ... }

The rewrite is a deterministic one-time transform run from the migration script. Original files backed up to data/corpus_v1.8/ before overwrite.

### 4. Counter Truth — GET /session Derives Counts

The sessions table's counter columns (pairs_written, pairs_train, pairs_holdout, skipped, flagged) become vestigial. Leave them in the schema for now (to avoid touching that table this release), but change the API:

GET `/session/{user_id}` — compute and return derived counters:

pairs_written = SELECT COUNT(*) FROM pairs WHERE user_id = X    
    pairs_train   = SELECT COUNT(*) FROM pairs WHERE user_id = X AND dataset_split = 'train'    
    pairs_holdout = SELECT COUNT(*) FROM pairs WHERE user_id = X AND dataset_split = 'holdout'    
    skipped       = SELECT COUNT(*) FROM skips WHERE user_id = X    
    flagged       = SELECT COUNT(*) FROM flags WHERE user_id = X

POST `/session/{user_id}` — ignore incoming counter fields. Persist only:

- last_case_id (renamed from last_case_number)

- layout_preset

- review_mode

- session_start (first-touch only)

- last_updated

### 5. Remove Start Fresh / Resume Dialog

With counters derived, "Start Fresh" has nothing meaningful to reset. Removing it avoids user confusion about whether it wipes pairs/skips/flags (it didn't, but the UI implied otherwise).

Removals:

- renderer/index.html — delete <div id="resume-dialog"> block (#btn-start-fresh, #btn-resume)

- renderer/renderer.js — delete showResumeDialog() function and call paths

- main.js — delete session:reset IPC handler

- preload.js — delete resetSession bridge method

On launch, the flow simplifies to: fetch session → fetch next Raw case → render → done.

## Migration Script

Location: api/migrate_v190.py

Invocation: Called by api/main.py startup hook before _ensure_corpus_loaded().

Algorithm:

def run_if_needed():    
        if _schema_has('1.9.0'):    
            return  # already applied    
        print("[migrate] Running v1.9.0 schema migration...")    
         
        # 1. Create schema_meta if missing (bootstraps the check)    
        _create_schema_meta()    
         
        # 2. Create audit_logs if missing    
        _create_audit_logs()    
         
        # 3. Drop + recreate pairs, skips, flags, queue_inflight with case_id VARCHAR(12)    
        _drop_recreate_pair_tables()    
         
        # 4. Backfill corpus JSONL files: case_number -> case_id    
        _rewrite_corpus_files(seed_date='260314')    
         
        # 5. Mark migration applied    
        _run("INSERT INTO schema_meta (version, description) VALUES ('1.9.0', 'Case ID + audit + review cols')")    
         
        print("[migrate] v1.9.0 applied.")

Idempotency: guarded by schema_meta row. If the script is re-run (e.g., on redeploy), it no-ops.

Corpus backup: before rewriting data/corpus/*.jsonl, copy the directory to data/corpus_v1.8/. Durable rollback path if Peter reviews the migration and wants to revert.

Testing before deploy: the script must be runnable dry (logging-only mode) against a local MySQL first.

## File-Level Change Inventory

| File | Type of change | Notes |
| --- | --- | --- |
| api/migrate_v190.py | NEW | Standalone migration script, idempotent |
| api/main.py | Rename | case_number → case_id throughout: Pydantic models, SQL, endpoint params |
| api/main.py | New | GET /session returns derived counters; POST /session ignores counter fields |
| api/main.py | New | Startup hook calls migrate_v190.run_if_needed() |
| api/main.py | Refactor | _write_audit() writes to audit_logs table instead of audit_log.jsonl |
| api/main.py | Deletion | Remove session:reset-equivalent code path (no corresponding endpoint exists, but session-reset bookkeeping goes away) |
| data/corpus/*.jsonl | Rewrite | case_number → case_id field in every case object |
| data/corpus_v1.8/ | NEW (backup) | Pre-migration corpus preserved |
| main.js | Rename | case_number → case_id in all URL builders, payloads, variables |
| main.js | Deletion | Remove session:reset IPC handler |
| preload.js | Rename | Signatures using case_number → case_id |
| preload.js | Deletion | Remove resetSession bridge |
| renderer/renderer.js | Rename | case_number / c.case_number → case_id / c.case_id throughout |
| renderer/renderer.js | Deletion | Remove showResumeDialog() and call sites |
| renderer/renderer.js | Display | "Case #N" labels → "Case 260314-NNNNN" (or just "260314-NNNNN" in compact spots) |
| renderer/index.html | Rename | DOM IDs containing case-number → case-id; label text updated |
| renderer/index.html | Deletion | Remove #resume-dialog markup |
| renderer/review.js | Rename | Any case_number references updated |
| package.json | Version | "version": "1.9.0" |
| renderer/login.html | Version | Footer bumped to v1.9.0 |
| renderer/index.html | Version | Config popup footer bumped to v1.9.0 |

## Testing Checklist

Before declaring v1.9.0 shipped, Peter (or Peter-with-Claude) verifies:

1. Fresh install (empty DB) — server boots, migration script runs, schema_meta records 1.9.0, seed 3200 cases loaded, app logs in and loads a case

2. Upgrade path (from v1.8.1 live DB) — migration drops old tables, recreates with new schema, no errors; existing pair/skip/flag test data wiped (per design)

3. Migration idempotency — restart the server; migration script sees schema_meta = 1.9.0, no-ops. Confirm by log line and intact data

4. Case display — launch app, case header shows "Case 260314-00001" (or equivalent); top-bar progress reflects current case_id

5. No resume dialog — launch never shows Start Fresh / Resume; auto-loads next Raw case

6. Pair-write on a fresh DB — write a pair on 260314-00001, verify row inserted in pairs table with case_id = '260314-00001', version = 1, review_status = NULL

7. Skip on 260314-00002 — row inserted in skips, counters updated via derived query

8. Flag on 260314-00003 — row inserted in flags with pair_id = NULL, resolved_by = NULL

9. Counter truth — relaunch app, counters show 1 pair / 1 skipped / 1 flagged without reading the session row's cached counters

10. Audit trail — query audit_logs; confirm rows for login, case_assigned, pair_written, skip_recorded, flag_recorded

11. Audit durability — trigger a Railway redeploy; audit_logs survive (no longer file-based)

12. Jump to case — "Jump #" accepts 260314-00050 and loads that case

13. Rollback readiness — data/corpus_v1.8/ exists with pre-migration JSONL files

## SemVer Rationale

v1.9.0 = Minor bump:

- New user-visible behavior (case ID format change) — qualifies as Minor

- Backward-incompatible data shape (case_number → case_id) — would be Major if we had external API consumers, but the only consumer is our own Electron client shipped in lockstep

- Not Patch, because this is substantially more than bug fixes

Version bump locations:

- package.json — "version": "1.9.0"

- renderer/index.html — config popup footer

- renderer/login.html — login footer

## Implementation Order (suggested)

1. Write api/migrate_v190.py against a local MySQL; run dry + wet in a scratch DB

2. Rename case_number → case_id across api/main.py; verify all endpoints still compile and respond

3. Implement derived-counter GET /session; update POST /session to ignore counter fields

4. Port _write_audit() from file-append to audit_logs INSERT

5. Rename across main.js, preload.js; remove session:reset handler

6. Rename across renderer/renderer.js, renderer/index.html, renderer/review.js

7. Remove Start Fresh / Resume dialog and call paths

8. Update display labels "Case #N" → "Case 260314-NNNNN"

9. Version bumps (package.json, index.html, login.html)

10. Run testing checklist end-to-end

11. Commit + push; Railway redeploys with migration running on first boot

## Open Questions

None. All design decisions captured above. Ready for implementation.